## Slide 1: Assumption Parish Operational Situation Summary
Department of Transportation and Development
  Regular monitoring of roadways and bridges in the area for ground movement
  Developed a traffic contingency plan if needed
  As of 10 Dec 2014 DOTD monitoring equipment has not detected any permanent bridge or highway movements nor any noteworthy trends.
  No significant changes in the surface of Hwy 70 profiler runs
  In an abundance of caution DOTD crews have established a fifth CORS site in the Bayou Corne community. This fifth CORS device was part of the original package, and is not the result of any new developments
  Held stakeholders meeting for Hwy 70 reroute options 15 May
  Performed Hwy 70 profiler run (10/21)
  Performed Hwy 70 profiler run (11/18)

## Slide 3: Assumption Parish Operational Situation Summary
Department of Transportation and Development (con’td)
SAA 1 | Installed April 23, 2013.
SAA 2 | Installed April 25, 2013.
SAA 3 | Installed July 2, 2013.
SAA 4 | Installed April 30, 2013.
SAA 5 | Installed April 24, 2013.
SAA GENERAL | Data from each station is being downloaded to DOTD hourly with manual analysis performed periodically. Options to provide reliable cellular communications to each site are being investigated. Automated alerts are being sent to B. Fernandez for situational awareness and action as needed. No significant movements off of baseline noted
SENSR 1 | 
SENSR 2 | 
SENSR 3 | 
SENSR GENERAL | Installed all equipment in April 2013. Training is completed. No significant movements off of baseline noted
HWY 70 REALIGNMENT | SAP Contract No. 4400001862, State Project No. H.010571.1, LA 70 Bypass, Stage 0 Feasibility Study in separate document. Stage 0 meeting was held for possible bypass road on 27 MAR. A stakeholder meeting regarding the potential Hwy 70 bypass road was held on April 11, 2013.
HWY 70 CONTINGENCY PLAN | Developed August 11, 2012 by District 61 .
EMERGENCY COMMUNICATION PLAN | Draft plan developed March 18, 2013; alert roster developed April 10, 2013.
ACTIVITY | STATUS/REMARKS
CORS 1 | Installed on Monday, April 1, 2013.
CORS 2 | Installed on Tuesday, July 17, 2013.
CORS 3 | Installed on Monday, April 8, 2013.
CORS 4 | Installed on Tuesday, April 9, 2013.
CORS 5 | Installed on Wednesday, December 10, 2014; operational 12/15/2014
ACTIVITY | Reports from the active CORS sites are published daily and provided online at the following FTP site: ftp://mimir.lsu.edu¦anonymous:user@mimir.lsu.edu:2123 Web interface account has been created. Credentials for accessing CORS911 sites via web site was distributed on April 29, 2013. No significant movements off baseline have been noted.