## Slide 1: Status Report on La. 1 Toll Operations
October 11, 2013

## Slide 2: Previous Improvements
Cash Lane Lengthened before Summer Peak
Toll Booth Added, Toll Collection Staff Hired
Manual Toll Collection over Summer Peak
ATPM/Manual Collection Plan for Winter Months

## Slide 3: Back Office Accomplishments
Violation Processing Improvements
  Notices to be sent out within 30 days of violation
  Backlog of images reviewed, notices to be mailed pending Act 206 process implemented
  Out of State Violation Notices sent (YTD)
    Texas - 670
    Mississippi – 472
Act 206 Being Implemented
  Became effective in June 2013
  Reduces late notices from 3 to 1
  Reduces late fees
  Allows for communications by electronic mail

## Slide 4: Customer Service Enhancements
Automated Notification Letters
  Credit Card Expiration
  Credit Card Auto Replenishment
  Low Account Balance
  Negative Balance
Guidelines for Resolution of Violations
Violation Hearings Held Locally or Over Phone

## Slide 5: Revenue
Summer 2013 (Tolls Collected)
Monthly Breakdown
  June $511,362.99
  July $556,575.13 (Record High in Transactions)
  August $575,622.73
Collection Rate of 95% in lane
Historical Collected vs. Expected Tolls
2011-2012 81% collected
2012-2013 96% collected

## Slide 6: GeauxPass Efforts
1,826 Toll Tags Sold Since July 2013
Open Road Tolling (ORT) transactions - 66%
  56% toll tag
  10% V-toll using license plate image
Establishing a New User Agreement
Toll Tag Giveaways (La. 1 Coalition)
  Acquired 1,000 additional tags:
    375 handed out, 625 remaining
  Requires minimum of $30 to qualify

## Slide 7: Future Plans
Implement New AVI Multiprotocol Readers
  6B, 6C, and IAG technology
  Supports national interoperability
Exploring Single-Trip Payment Option
  Alternate means of payment instead of cash, faster
  More effective use of ATPM’s
New Legislation
  Simplify toll schedule
  Implement toll differential
RFP for Back Office Operations

## Slide 8: Questions